COMPTON COMMUNITY COLLEGE DISTRICT

1111 E. Artesia Blvd

Compton, California 90221

(310) 900-1600

Little Theater Renovation Project

# Work Plan and Milestone Schedule

| Task Name |  | Finish Date |  |
| --- | --- | --- | --- |
| Pre-bid Conference: |  | 02-25-16 |  |
| Bid Opening: Board Approval: Notice of Award: | 03-09-16 03-22-16 03-23-16 |  |  |
| Notice to Proceed: |  | 04-05-16 |  |
| Start Construction Phase: |  | 04-06-16 |  |
| Construction Completion: |  | 09-20-16 |  |
| Punchlist/Closeout completion: |  | 10-11-16 |  |